PolyMind

System Design & Architecture

CLI · TUI · Local-First · Hardware-Optimised

v2.0  |  Open Source MIT

# Table of Contents

1.  Language Recommendation

2.  System Architecture

2.1  Monorepo component map

2.2  Data flow overview

3.  Use Case Diagram

4.  Pipeline Flowchart

5.  Smart Scheduler Flowchart

6.  Sequence Diagrams

6.1  polymind ask

6.2  polymind benchmark

7.  Class Diagram

8.  Entity-Relationship Diagram

9.  Sprint Planning

10.  Product Backlog

# 1. Language Recommendation

Verdict: Python 3.11+ — no contest. The performance bottleneck in PolyMind is always LLM inference (seconds–minutes). Python's orchestration overhead is milliseconds. LiteLLM alone eliminates months of provider integration work that any other language would require from scratch.

## Language comparison

| Language | Score | Strengths | Weaknesses |
| --- | --- | --- | --- |
| Python ★ | 98/100 | LiteLLM (40+ providers), Textual (best TUI), Typer+Rich (CLI), Pydantic (config), asyncio (concurrent calls), entire LLM ecosystem | Slower than compiled — irrelevant since bottleneck is LLM |
| Rust | 34/100 | Extremely fast, memory safe, ratatui for TUI | No LiteLLM — write every provider from scratch; LLM ecosystem near-zero; 3× build time; saving 50ms on a 10s LLM call is pointless |
| Go | 51/100 | Fast small binaries, Cobra CLI, easy cross-compile | No LiteLLM, no Textual equivalent, weaker streaming async |
| TypeScript | 42/100 | Good OpenAI/Anthropic SDKs, modern async | CLI/TUI ecosystem weak, no LiteLLM, bundler overhead |

## Key Python packages

| Package | Purpose | Why essential |
| --- | --- | --- |
| LiteLLM | Provider abstraction | One call, 40+ providers — Ollama, LM Studio, OpenRouter, OpenAI, Anthropic |
| Textual | TUI framework | Best TUI in any language; reactive, CSS-styled, keyboard-driven |
| Typer | CLI framework | Auto-generates --help, type-safe args, built on Click |
| Rich | Terminal formatting | Tables, progress bars, syntax-highlighted code, live display |
| Pydantic v2 | Config + types | Strict validation with clear error messages at startup |
| asyncio + anyio | Concurrency | Concurrent LLM calls for parallel scheduler mode |
| PyYAML | Config files | Human-readable config.yaml and ranks.yaml |

# 2. System Architecture

## 2.1 Monorepo Component Map

PolyMind Monorepo ┌──────────────────────────────────────────────────────────────┐ │ polymind-core (library) │ │ │ │ ┌──────────┐ ┌──────────┐ ┌──────────┐ ┌───────────┐ │ │ │ Analyzer │→ │Scheduler │→ │ Executor │→ │Synthesizer│ │ │ │ (router │ │(DAG+batch│ │(LiteLLM │ │(streaming │ │ │ │ LLM) │ │ optimise)│ │ runner) │ │ merger) │ │ │ └──────────┘ └──────────┘ └──────────┘ └───────────┘ │ │ │ │ ┌─────────────────┐ ┌─────────────┐ ┌────────────────┐ │ │ │ Benchmark │ │ Config │ │ Providers │ │ │ │ (auto-rank all │ │(Pydantic + │ │(LiteLLM wrap │ │ │ │ models) │ │ YAML) │ │ per provider) │ │ │ └─────────────────┘ └─────────────┘ └────────────────┘ │ └──────────────────────────────────────────────────────────────┘ ↑ ↑ ↑ imports core imports core (future) ┌──────────────┐ ┌──────────────┐ ┌──────────────────┐ │ CLI │ │ TUI │ │ UI Client │ │ Typer + Rich │ │ Textual │ │ React (future) │ └──────────────┘ └──────────────┘ └──────────────────┘ ↓ ↓ ┌─────────────────────────────────────────────────────────────┐ │ LLM Providers │ │ Ollama │ LM Studio │ OpenRouter │ OpenAI │ ... │ └─────────────────────────────────────────────────────────────┘

## 2.2 Data Flow Overview

User Input │ ▼ ┌─────────────────────────────────┐ │ Analyzer LLM │ → reads prompt │ (small, fast local model) │ → outputs typed subtask DAG └─────────────────────────────────┘ │ AnalyzerPlan { subtasks[], depends_on[] } ▼ ┌─────────────────────────────────┐ │ Rank Lookup (ranks.yaml) │ → per domain → highest scored model └─────────────────────────────────┘ │ model assigned to each subtask ▼ ┌─────────────────────────────────┐ │ Smart Scheduler │ → DAG topo-sort │ model-aware batch optimiser │ → lookahead: batch same-model tasks └─────────────────────────────────┘ │ ExecutionSchedule { batches[] } ▼ ┌──────────┐ ┌──────────┐ ┌──────────┐ ← batches (model loaded once) │ Batch 1 │ │ Batch 2 │ │ Batch 3 │ │code T1,T4│ │math T2,T6│ │reason T3 │ └──────────┘ └──────────┘ └──────────┘ │ List[SubtaskResult] ▼ ┌─────────────────────────────────┐ │ Synthesizer LLM │ → prompt + all results → streaming └─────────────────────────────────┘ │ ▼ Final Response (streamed to terminal)

# 3. Use Case Diagram

Actors: User │ LLM Provider (Ollama / OpenRouter) │ Rank Store ┌────────────────────────────────────────────────────────────────┐ │ PolyMind System │ │ │ │ ╔══════════════════╗ ╔══════════════════╗ │ │ ║ polymind ask ║ ║polymind benchmark║ │ │ ╚══════════════════╝ ╚══════════════════╝ │ │ │ «include» │ «include» │ │ ┌───────┴───────┐ ┌────────┴────────┐ │ │ ▼ ▼ ▼ ▼ │ │ (Review Plan) (Select Profile) (Score tasks) (Write ranks) │ │ │ │ ╔══════════════════╗ ╔══════════════════╗ │ │ ║ polymind ranks ║ ║ polymind diff ║ │ │ ╚══════════════════╝ ╚══════════════════╝ │ │ │ │ ╔══════════════════╗ ╔══════════════════╗ │ │ ║ polymind status ║ ║ polymind tui ║ │ │ ╚══════════════════╝ ╚══════════════════╝ │ └────────────────────────────────────────────────────────────────┘ ↑ User interacts with all use cases │ (User) ────────────────────────────── (LLM Provider) ↑ called by: ask, benchmark, diff (Rank Store) ← written by benchmark, read by scheduler

## Use Case descriptions

| Use Case | Actor(s) | Description |
| --- | --- | --- |
| polymind ask | User, LLM Provider | Full pipeline: analyze → schedule → execute → synthesize. Streams response to terminal. |
| polymind benchmark | User, LLM Provider, Rank Store | Run task suites on all models, score outputs, write ranks.yaml |
| polymind ranks | User, Rank Store | Read and display current model rankings as formatted table |
| polymind diff | User, LLM Provider | Run same prompt through multiple models, show side-by-side |
| polymind status | User | Show hardware info, config health, loaded models |
| polymind tui | User, LLM Provider | Launch full interactive Textual TUI |
| Review Plan (include) | User | Pause after analysis, allow subtask edit before execution |
| Select Profile (include) | User | Apply named routing profile (fast/quality/private) |

# 4. Pipeline Flowchart

╭─────────────────────╮ │ User Prompt │ ← CLI arg or TUI input ╰──────────┬──────────╯ │ ┌──────────▼──────────┐ │ Analyzer LLM │ uses: router model (small, fast) │ reads the prompt │ e.g. llama3.2:3b └──────────┬──────────┘ │ outputs JSON plan ┌──────────▼──────────┐ │ AnalyzerPlan │ subtasks[] with domain tags + DAG │ (typed subtask DAG)│ code / math / reasoning / creative... └──────────┬──────────┘ │ ┌──────────▼──────────┐ │ Rank Lookup │ reads ranks.yaml │ per domain → best │ code → deepseek-coder (score 0.91) │ ranked model │ math → qwen2.5-math (score 0.89) └──────────┬──────────┘ │ ┌──────────▼──────────┐ │ Smart Scheduler │ strategy: model_aware │ build batches from │ groups tasks by model │ DAG + rank assigns │ respects dependencies └──────────┬──────────┘ │ ExecutionSchedule ┌─────────────┼─────────────┐ │ │ │ ┌──────▼──────┐ ┌────▼────────┐ ┌─▼────────────┐ │ Batch 1 │ │ Batch 2 │ │ Batch 3 │ │code: T1, T4 │ │math: T2, T6 │ │reasoning: T3 │ │(model loaded│ │(model loaded│ │(model loaded │ │ once) │ │ once) │ │ once) │ └──────┬──────┘ └────┬────────┘ └─┬────────────┘ └─────────────┼─────────────┘ │ List[SubtaskResult] ┌──────────▼──────────┐ │ Collect Results │ model, latency, tokens, output └──────────┬──────────┘ │ ┌──────────▼──────────┐ │ Synthesizer LLM │ stronger model merges all outputs │ (streaming) │ e.g. qwen2.5:7b or openrouter model └──────────┬──────────┘ │ token stream ╭──────────▼──────────╮ │ Final Response │ streamed live to terminal ╰─────────────────────╯

# 5. Smart Scheduler Flowchart

Core insight Loading a model into VRAM costs 5–30 seconds on local hardware. If tasks T1, T4, T6 all need deepseek-coder and T4/T6 have no unresolved dependencies — execute them NOW while the model is loaded, instead of scheduling them later and paying the reload cost again.

Input: AnalyzerPlan + RankMap │ ▼ ┌──────────────────────────────┐ │ 1. Build Dependency DAG │ edges: depends_on relationships └──────────────┬───────────────┘ │ ▼ ┌──────────────────────────────┐ │ 2. Get Ready Tasks │ tasks whose depends_on are all done └──────────────┬───────────────┘ │ ┌──────────▼─────────┐ │ Any ready tasks? │ └──────┬──────┬──────┘ No│ │Yes ▼ │ ╭──────╮ │ │ DONE │ ▼ ╰──────╯ ┌──────────────────────────────┐ │ 3. Pick Best Model │ │ ranks[domain][0].model_id │ └──────────────┬────────────────┘ │ ┌──────────────▼────────────────┐ │ 4. LOOKAHEAD SCAN ★ │ │ scan pending tasks: │ │ • same model assigned? │ │ • all dependencies resolved? │ │ → add to current batch │ └──────────────┬────────────────┘ │ ModelBatch{ model, [task1,task4,task6] } ┌──────────────▼────────────────┐ │ 5. Execute Batch │ │ load model once, run all tasks│ │ collect SubtaskResult[] │ └──────────────┬────────────────┘ │ ┌──────────────▼────────────────┐ │ 6. Mark Complete │ │ resolve downstream deps │ │ new tasks may become ready │ └──────────────┬────────────────┘ │ ───────────────┘ (loop back to step 2)

## Worked example — 6 tasks, 3 models

Tasks: T1(code) T2(math) T3(reasoning) T4(code) T5(code) T6(math) Dependencies: T2 depends_on T1 T5 depends_on T3 ── Naive sequential (6 model loads) ────────────────────────────── load:code → T1 unload load:math → T2 unload ← T2 ready since T1 done load:reason → T3 unload load:code → T4 unload ← WASTEFUL: code model reloaded load:code → T5 unload ← WASTEFUL: code model reloaded again load:math → T6 unload ← WASTEFUL: math model reloaded Total model loads: 6 ── Smart scheduler (3 model loads) ─────────────────────────────── load:code → T1, T4 (T4 independent — batch it now!) load:math → T2, T6 (T2 ready; T6 independent — batch!) load:reason → T3 (then T5 becomes unblocked) load:code → T5 (T5 depends_on T3, now resolved) Total model loads: 4 ← saved 2 load events (~10–60 seconds) On a machine with large enough RAM for concurrent loading: load:code+reason simultaneously → T1+T4+T3 in parallel → even faster. Strategy is configurable.

# 6. Sequence Diagrams

## 6.1 polymind ask — full pipeline

User CLI/TUI Analyzer Scheduler Executor Synthesizer LLM │ │ │ │ │ │ │ │─ask─────→ │ │ │ │ │ │ │ │──analyze→ │ │ │ │ │ │ │ │──LLM call──────────────────────────────────→│ │ │ │←──task plan JSON───────────────────────────│ │ │ │ (emit: event plan) │ │ │←plan──────│ │ │ │ │ │ │──schedule(plan,ranks)→ │ │ │ │ │ │←──ExecutionSchedule───│ │ │ │ │ │──execute(batch1:code)──────────→ │ │ │ │ │ │ │ │──LLM call──────────→│ │ │ │ │ │←─SubtaskResult─────│ │ │──execute(batch2:math)──────────→ │ │ │ │ │ │ │ │──LLM call──────────→│ │ │ │ │ │←─SubtaskResult─────│ │ │ │ │ │ (emit: results) │ │ │──synthesize(prompt, results)──────────────────→│ │ │ │ │ │ │ │LLM call→│ │ │ │ │ │ │←tokens─│ │←stream ───│ │ │ │ │(stream)│ │ response │ │ │ │ │ │

## 6.2 polymind benchmark

User CLI BenchmarkRunner TaskSuite LLM Provider RankStore │ │ │ │ │ │ │─benchmark│ │ │ │ │ │─────────→│ │ │ │ │ │ │──run(models,domains)────────→│ │ │ │ │ │──load suite─→│ │ │ │ │ │←─tasks[]─────│ │ │ │ │ │──call(model_A, task_1)───→│ │ │ │ │←─output──────────────────│ │ │ │ │──call(judge, score output)──────────────→│ (wait) │ │ │←─score 0.0–1.0──────────────────────── │ │ │ │ (repeat for all models × all domains) │ │ │ │──write_ranks(report)────────────────────────→│ │ │ │←─ok─────────────────────────────────────────│ │ │←─BenchmarkReport──────────────────────────│ │ │←─rank table─│ │ │ │ │

# 7. Class Diagram

## Core data models

| Class | Attributes | Key methods |
| --- | --- | --- |
| PolyMindConfig | version: strrouter: RouterConfigsynthesizer: SynthConfigscheduler: SchedulerConfigmodels: List[ModelConfig]profiles: Dict[str, Profile] | load(path) → PolyMindConfigvalidate() → bool |
| ModelConfig | id: strmodel: strprovider: strbase_url: Optional[str]api_key: Optional[str] | — |
| SchedulerConfig | strategy: strlookahead_depth: intkeep_alive: inttimeout_per_task: intpass_context: bool | — |
| Subtask | id: strdomain: strdescription: strdepends_on: List[str] | — |
| AnalyzerPlan | subtasks: List[Subtask] | get_domains() → Set[str] |
| RankEntry | model_id: strscore: floatlatency_ms: inttimestamp: datetime | — |
| ModelBatch | model_id: strtasks: List[Subtask]estimated_load_ms: int | — |
| ExecutionSchedule | batches: List[ModelBatch]strategy: str | total_tasks() → int |
| SubtaskResult | subtask_id: strdomain: stroutput: strmodel_used: strlatency_ms: inttokens_in: inttokens_out: intfallback_used: boolerror: Optional[str] | — |

## Core service classes

| Class | Responsibilities | Methods |
| --- | --- | --- |
| Analyzer | Calls router LLM to decompose prompt into typed subtasks | analyze(prompt, cfg) → AnalyzerPlanbuild_system_prompt() → strparse_response(text) → AnalyzerPlan |
| Scheduler | Builds DAG, runs lookahead, produces model-aware batches | schedule(plan, ranks, cfg) → ExecutionSchedulebuild_dag(tasks) → DAGtopo_sort(dag) → List[Subtask]lookahead(model_id, dag) → List[Subtask] |
| Executor | Runs each batch via LiteLLM, handles fallback chain | execute(schedule, cfg) → List[SubtaskResult]run_batch(batch, cfg) → List[SubtaskResult]run_task(task, model_cfg) → SubtaskResult |
| Synthesizer | Streams merged response from all subtask results | synthesize(prompt, results, cfg) → AsyncGen[str] |
| BenchmarkRunner | Runs task suites, scores outputs, writes ranks.yaml | run(models, domains, cfg) → BenchmarkReportrun_domain(model, domain, tasks) → List[Score]score_exact(output, expected) → floatscore_judge(output, domain) → floatwrite_ranks(report) → None |
| RankStore | Reads and writes ranks.yaml, checks staleness | read(path) → Dict[str, List[RankEntry]]write(ranks, path) → Noneget_best(domain) → RankEntryis_stale(domain, days=30) → bool |

Class Relationships PolyMindConfig ◆──────1:N──── ModelConfig │ │ │uses │used by ▼ ▼ Analyzer ─────────────→ AnalyzerPlan ◆─1:N─→ Subtask │ │ │plan │domain ▼ ▼ Scheduler ←──────── RankStore ──reads─→ RankEntry (uses ranks) │ │ │writes │schedule ▼ ▼ BenchmarkRunner Executor ──────────→ SubtaskResult │ │results ▼ Synthesizer ──────→ AsyncGenerator[str] → terminal

# 8. Entity-Relationship Diagram

PolyMind uses two YAML files (config.yaml, ranks.yaml) and JSON session logs. No SQL database is required. The schema below describes the logical data model.

┌──────────────────┐ ┌───────────────────┐ │ Model │ │ DomainRank │ │──────────────────│ │───────────────────│ │PK id: VARCHAR │ 1──N │PK id: INTEGER │ │ model: VARCHAR │───────│FK model_id: VARCHAR│ │ provider:VARCHAR│ │ domain: VARCHAR │ │ base_url: NULL │ │ score: FLOAT │ │ api_key: NULL │ │ latency_ms: INT │ └──────────────────┘ │ ranked_at: TS │ └───────────────────┘ │ N │ │ 1 ┌────────┴──────────┐ │ BenchmarkRun │ │───────────────────│ │PK id: UUID │ │ started_at: TS │ │ completed_at: TS│ │ domains: JSON │ │ model_ids: JSON │ └───────────────────┘ ┌──────────────────┐ 1──N ┌────────────────────┐ 1──1 ┌─────────────────┐ │ Session │ │ Turn │ │ TaskPlan │ │──────────────────│ │────────────────────│ │─────────────────│ │PK id: UUID │──────│PK id: UUID │───────│PK id: UUID │ │ created_at: TS │ │FK session_id: UUID │ │FK turn_id: UUID │ │ name: NULL │ │ prompt: TEXT │ │ subtasks: JSON│ └──────────────────┘ │ final_resp: TEXT │ │ strategy: STR │ │ created_at: TS │ └────────┬────────┘ └────────────────────┘ │ 1──N ┌────▼────────────┐ ┌──────────────────┐ │ SubtaskResult │ │ BenchmarkTask │ │─────────────────│ │──────────────────│ │PK id: UUID │ │PK id: INTEGER │ │FK plan_id: UUID │ │ domain: VARCHAR│ │ subtask_id:STR│ │ prompt: TEXT │ │FK model_id │ │ expected: NULL │ │ domain: STR │ │ rubric: NULL │ │ output: TEXT │ └──────────────────┘ │ latency_ms INT│ │ tokens_in INT │ │ tokens_out INT│ │ fallback: BOOL│ └─────────────────┘

## Storage files

| File | Format | Contains |
| --- | --- | --- |
| config.yaml | YAML | Models, providers, scheduler settings, routing profiles |
| ranks.yaml | YAML | DomainRank entries — score, latency, timestamp per model per domain |
| sessions/*.json | JSON | Session → Turn → TaskPlan → SubtaskResult chain |
| benchmark_tasks/*.yaml | YAML | BenchmarkTask entries per domain (bundled with package) |

# 9. Sprint Planning

| Sprint | Weeks | Points | Name | Goal |
| --- | --- | --- | --- | --- |
| 1 | 1–2 | 21 | Foundation | Monorepo, all Pydantic types, config loader, LiteLLM wrapper, CI |
| 2 | 3–4 | 26 | Core Pipeline | Analyzer → Executor → Synthesizer working end to end with streaming |
| 3 | 5–6 | 29 | Smart Scheduler | DAG builder, topological sort, lookahead batching, fully tested |
| 4 | 7–8 | 24 | Benchmark System | Task suites, LLM-as-judge, ranks.yaml, staleness warnings |
| 5 | 9–10 | 22 | CLI | All commands: ask, benchmark, ranks, diff, status, config init |
| 6 | 11–13 | 31 | TUI | Full Textual TUI, two-panel layout, keyboard bindings, session save |
| 7 | 14–16 | 20 | Polish & Release | Hardware profiler, context budget, PyPI, README + demo gif |

### Sprint 1  (Weeks 1–2) — Foundation

Goal: All shared infrastructure in place, tests passing on CI

- Set up pyproject.toml with extras: polymind[cli], polymind[tui], polymind[all]

- core/types.py — all Pydantic models: Subtask, AnalyzerPlan, RankEntry, ModelBatch, ExecutionSchedule, SubtaskResult

- core/config.py — YAML loader with ${ENV_VAR} resolution and Pydantic validation

- core/providers.py — LiteLLM model string builder for Ollama, LM Studio, OpenRouter, OpenAI, Anthropic

- Fallback chain logic: retry → fallback model → error result

- GitHub Actions CI: pytest on every push

### Sprint 2  (Weeks 3–4) — Core Pipeline

Goal: Full ask pipeline working end to end, streaming to stdout

- core/analyzer.py — router LLM call, JSON parsing, domain validation, single-task fallback

- core/executor.py — subtask execution with timeout, retry, fallback chain

- core/synthesizer.py — non-streaming merge first, then async streaming generator

- Integration test: full pipeline mock (no real LLM needed in CI)

- Streaming: token-by-token output from synthesizer to caller

### Sprint 3  (Weeks 5–6) — Smart Scheduler

Goal: Batching reduces model loads; verified by unit test with 6-task example

- core/scheduler.py — DAG builder from AnalyzerPlan.subtasks

- Topological sort — Kahn's algorithm on dependency DAG

- Model assignment: for each subtask, look up ranks.yaml, assign highest scored available model

- Lookahead scan: given current model, find all independent pending tasks that use same model

- Build ExecutionSchedule from batches

- Sequential mode: flat ordered list, pass_context option feeds prior outputs

- Unit test: 6-task worked example produces correct 4-batch schedule

- Benchmark naive vs smart: verify model load count reduction

### Sprint 4  (Weeks 7–8) — Benchmark System

Goal: polymind benchmark runs, scores, and writes a complete ranks.yaml

- core/benchmark.py — task suite runner: load → call model → score → aggregate

- Built-in task suites: 9 domains × 5 tasks each (code, math, reasoning, creative, research, summarization, translation, qa, general)

- Exact-match scorer for code/math/qa domains

- LLM-as-judge scorer for creative/reasoning/research (judge model configurable)

- RankStore: write + read ranks.yaml, include timestamp per entry

- Staleness check: warn if any domain ranks > 30 days old

- Test: benchmark 2 mock models, verify ranks.yaml format and content

### Sprint 5  (Weeks 9–10) — CLI

Goal: All CLI commands release-ready with Rich formatted output

- cli/main.py — Typer app with all commands

- polymind ask — streaming output, --review flag, --profile flag

- polymind benchmark — Rich progress bar showing domain × model progress

- polymind ranks — formatted table: domain, model, score, latency, age

- polymind diff — run prompt on multiple models, side-by-side Rich output

- polymind status — hardware scan, config health, loaded Ollama models

- polymind config init — interactive first-run wizard using Rich prompts

### Sprint 6  (Weeks 11–13) — TUI

Goal: Full interactive Textual TUI with all core features accessible

- tui/app.py — Textual Application skeleton with CSS layout

- Two-panel layout: left = chat history, right = pipeline inspector

- ChatPanel: streaming token display, user message bubbles

- PipelinePanel: shows live subtask plan, model assignments, latency bars

- Input box at bottom, Enter sends message

- Ctrl+R: open SubtaskOverridePanel before execution

- Ctrl+M: cycle execution strategy (model_aware → sequential → parallel)

- Ctrl+P: profile picker modal

- Ctrl+B: run benchmark in background, show progress in pipeline panel

- Ctrl+S / session save + load

- ? key: keyboard shortcut reference overlay

### Sprint 7  (Weeks 14–16) — Polish & Release

Goal: PyPI published, README with demo, hardware profiler live

- core/hardware.py — scan total RAM, VRAM (nvidia-smi / Metal), CPU cores

- Recommend strategy based on VRAM: < 8GB → sequential, ≥ 8GB → model_aware

- Context budget manager: count tokens, warn before overflow, auto-truncate

- Ollama keep_alive: set keep_alive on subtask calls to warm model for next batch

- Routing profiles: private / fast / quality presets in config

- README with quick-start, demo gif, and laptop-mode example config

- PyPI publish GitHub Action on tag push

- CONTRIBUTING.md and plugin SDK skeleton

# 10. Product Backlog

| ID | Title | Component | Pri | Pts | Sprint | Status |
| --- | --- | --- | --- | --- | --- | --- |
| PM-01 | Set up monorepo, pyproject.toml, CI | core | P0 | 3 | S1 | todo |
| PM-02 | core/types.py — all Pydantic models | core | P0 | 5 | S1 | todo |
| PM-03 | core/config.py — YAML loader + env vars | core | P0 | 3 | S1 | todo |
| PM-04 | core/providers.py — LiteLLM wrapper | core | P0 | 5 | S1 | todo |
| PM-05 | Fallback chain logic | core | P0 | 3 | S1 | todo |
| PM-06 | core/analyzer.py — prompt decomposition | core | P0 | 8 | S2 | todo |
| PM-07 | core/executor.py — subtask runner | core | P0 | 8 | S2 | todo |
| PM-08 | core/synthesizer.py — streaming merge | core | P0 | 5 | S2 | todo |
| PM-09 | Integration test: end-to-end pipeline | core | P1 | 5 | S2 | todo |
| PM-10 | core/scheduler.py — DAG builder | core | P0 | 8 | S3 | todo |
| PM-11 | Scheduler — topological sort | core | P0 | 5 | S3 | todo |
| PM-12 | Scheduler — lookahead batching ★ | core | P0 | 8 | S3 | todo |
| PM-13 | Scheduler — sequential + pass_context | core | P1 | 5 | S3 | todo |
| PM-14 | Scheduler unit test: 6-task example | core | P1 | 3 | S3 | todo |
| PM-15 | core/benchmark.py — task suite runner | core | P0 | 8 | S4 | todo |
| PM-16 | Built-in task suites: 9 domains × 5 tasks | core | P0 | 5 | S4 | todo |
| PM-17 | LLM-as-judge scorer | core | P1 | 5 | S4 | todo |
| PM-18 | RankStore: write/read ranks.yaml | core | P0 | 3 | S4 | todo |
| PM-19 | Staleness check on ranks | core | P2 | 3 | S4 | todo |
| PM-20 | cli — polymind ask with streaming | cli | P0 | 5 | S5 | todo |
| PM-21 | cli — polymind benchmark + progress | cli | P0 | 3 | S5 | todo |
| PM-22 | cli — polymind ranks table | cli | P1 | 2 | S5 | todo |
| PM-23 | cli — polymind diff comparison | cli | P1 | 3 | S5 | todo |
| PM-24 | cli — polymind status | cli | P1 | 3 | S5 | todo |
| PM-25 | cli — polymind config init wizard | cli | P2 | 3 | S5 | todo |
| PM-26 | cli — --profile flag | cli | P1 | 3 | S5 | todo |
| PM-27 | tui — Textual app + two-panel layout | tui | P1 | 8 | S6 | todo |
| PM-28 | tui — streaming chat panel | tui | P1 | 5 | S6 | todo |
| PM-29 | tui — pipeline inspector panel | tui | P1 | 5 | S6 | todo |
| PM-30 | tui — subtask override (Ctrl+R) | tui | P2 | 3 | S6 | todo |
| PM-31 | tui — session save/load | tui | P2 | 5 | S6 | todo |
| PM-32 | tui — keyboard shortcuts + help | tui | P2 | 3 | S6 | todo |
| PM-33 | Hardware profiler (RAM/VRAM scan) | core | P2 | 5 | S7 | todo |
| PM-34 | Context budget manager | core | P2 | 5 | S7 | todo |
| PM-35 | Ollama keep_alive warm-up | core | P2 | 3 | S7 | todo |
| PM-36 | Routing profiles in config | core | P1 | 3 | S7 | todo |
| PM-37 | README + demo gif | docs | P0 | 2 | S7 | todo |
| PM-38 | PyPI publish pipeline | infra | P1 | 3 | S7 | todo |
| PM-39 | Watch mode (polymind watch) | cli | P3 | 3 | — | backlog |
| PM-40 | Pipeline export/import templates | core | P3 | 5 | — | backlog |
| PM-41 | Plugin SDK for custom domains | core | P3 | 8 | — | backlog |